## Slide 1: SQM Documentation - FY25Q1.1 – Initiate publish from FY25 when FY24 is completely archived

## Slide 2: FY25Q1.1 - Publish from FY25 when FY24 is archived
OPTION – A
  Event GO LIVE
    Remove and force Delete the existing Publish Job
    Include the environment variable ‘FiscalYear’ in the YAML configuration
    Utilize the ‘FiscalYear’ value in all scripts, ensuring that the script execution is determined by the ‘isReadOnly’ flag
  Event AFTER CENTERALIZED RF/ARCHIVE/PUBLISH for FY24
    Create backups of the existing Archer collections with the suffix ‘_FY2024’ and then drop those collections
    Back up the current database
    Back up the CSV files integrated with SMT
    SMT needs to confirm their integration
  Event READY FOR FY25
    Wipe out FY2024 data from SDT-SMT integration, FileZilla, SFTP, etc.
    Deploy the updated scripts
    Apply the updated Publish Job YAML configuration
    Enable and allow publishing for FY25 using YAML in the web interface

## Slide 3: FY25Q1.1 - Publish from FY25 when FY24 is archived
OPTION – B (PUBLISH 24/25 FYs of DATA) - FUTURE
  Update the UniqueControlID
  Ensure that uniqueness is based not only on UniqueId but also on UniqueID + FiscalYear
  Limit queries to data with IsReadonly set to false for processing two years’ worth of data
  Validate that all events consider the fiscal year (FY) from the objects in all scripts (Confirm with the business team that NTW 2024 won’t be published until the 5.0 release)
  Perform cleanup of archived data from keycontrol/process/qr/sr, excluding the entity
    Possible migration needed from both SDT and SMT
  Ensure that SMT can consume data for the same entities, distinguishing them by fiscal year within the same file
  Avoid separate folders for CSVs based on different fiscal years in SMT (e.g., Publish, Publish2, Publish3) to maintain reference to previously sent data
  This option should be considered at the start of the release, where SMT will also be ready to work with 2 active years after their architecture is setup
  Remove FY check at Documentation query and add on the ‘isPublishQueryRun’